COMPLETE PROJECT AUDIT

Cadence

AI-powered academic planner for university workload forecasting

Prepared for: Cadence project review

Audit date: 2026-06-17

Repository: /Users/dakshrathod/Desktop/cadence

Review stance: Read-only technical, product, security, and readiness audit

Overall readiness: 22 / 100

Executive Finding Cadence is a credible MVP prototype with a working rule-based planner, FastAPI endpoint, and polished single-page Next.js interface. It is not production-ready: authentication, Supabase/PostgreSQL persistence, RLS, integrations, OpenAI API usage, notification infrastructure, and production backend hardening are absent.

# 1. Current Project Status

| Feature | Status | Completion | Notes |
| --- | --- | --- | --- |
| Authentication | Not Started | 0% | No Supabase client, auth middleware, login UI, sessions, protected routes, or user model. |
| Student Dashboard | In Progress | 55% | Single-page dashboard exists, but uses local/browser state. |
| Assignment & Deadline Management | Partially Implemented | 45% | Manual add/edit/delete exists; no backend CRUD, course model, ownership, or sync. |
| Calendar View | Not Started | 0% | Sidebar item exists but is disabled. |
| Google Classroom Integration | Not Started | 0% | No OAuth, Classroom API client, sync jobs, or token storage. |
| Moodle Integration | Not Started | 0% | No Moodle API client, import flow, or credentials. |
| AI Workload Forecasting | Partially Implemented | 35% | Rule-based deterministic planner exists; no OpenAI API usage. |
| AI Study Plan Generation | Partially Implemented | 40% | Backend returns study sessions; not personalized, editable, persistent, or AI-generated. |
| Analytics & Productivity Insights | Partially Implemented | 25% | Basic derived metrics exist; no history, trends, productivity tracking, or cohorts. |
| Notifications & Reminders | Not Started | 0% | Bell icon only; no jobs, email, push, or preferences. |
| Backend API | In Progress | 25% | FastAPI exposes /health and /plan only. |
| Database / Supabase / PostgreSQL | Not Started | 0% | No migrations, tables, RLS, indexes, or Supabase config. |
| Deployment | Partially Implemented | 35% | Frontend builds and is documented as hosted; backend is local-only. |
| Testing | Partially Implemented | 25% | Planner unit tests pass; no frontend, API integration, E2E, auth, DB, or security tests. |

# 2. Working Features

Backend planner tests pass: 5 planner tests succeed.

Frontend production build succeeds with Next.js.

FastAPI /health returns service status.

FastAPI /plan returns workload weeks, collisions, study sessions, summary, and suggestion.

Manual deadline entry, edit, and delete work client-side.

Planner state persists in localStorage for the current browser.

Sample DAU data can be loaded and planned.

Dashboard metrics, workload chart, collision panel, study plan, and analytics render from planner output.

# 3. Missing Features

| Feature | Expected User Flow | Dependencies |
| --- | --- | --- |
| Auth | Signup, login, session, logout, protected dashboard. | Supabase Auth, middleware, session helpers, UI. |
| Persistent academic data | Courses, assignments, plans, settings survive refresh and device changes. | PostgreSQL schema, RLS, CRUD APIs. |
| Calendar view | Month/week/day calendar for deadlines and study blocks. | Stored deadlines/plans, calendar component. |
| Google Classroom import | Connect Google, review coursework, confirm sync. | Google OAuth, Classroom API, token storage. |
| Moodle import | Connect Moodle, import deadlines, map courses. | Moodle API/token flow, institution config. |
| OpenAI explanations | Explain plan tradeoffs and schedule changes. | OpenAI API, prompts, cost and rate controls. |
| Reminders | Email/push/in-app alerts before deadlines. | Notification schema, cron/queue, email/push provider. |
| Analytics history | Completion tracking and productivity trends. | Session status data and historical tables. |
| Settings/profile | Capacity, timezone, peak hours, study preferences. | Profile table and settings UI. |
| Production backend | Hosted, observable, secured API. | Deployment config, envs, CORS, logs. |

# 4. Technical Debt

| Rank | Issue |
| --- | --- |
| Critical | No authentication or authorization. Any persisted API would be unsafe without user isolation. |
| Critical | No database schema, migrations, RLS, or persistence despite Supabase/PostgreSQL being core stack. |
| High | Planner API is unauthenticated and lacks rate limiting, request size limits, abuse protection, and production CORS. |
| High | Frontend directly calls NEXT_PUBLIC_API_URL with no typed server API boundary, timeout, retry, or runtime validation. |
| High | npm run lint is broken/interactively blocked because next lint prompts for setup. |
| Medium | Planner algorithm ignores availability, due time, weekends, existing commitments, and personalized preferences. |
| Medium | Several UI controls are presentational only: Save Plan, bell, logout, New Study Session, Apply Suggestion, Review/Dismiss. |
| Medium | localStorage stores academic data unencrypted and unsynced. |
| Medium | API failures collapse into one generic frontend error. |
| Low | CORS only allows localhost; no deployed backend origin configured. |

# 5. Database Review

Current database status: no Supabase project files, SQL migrations, schema definitions, seed files, generated types, RLS policies, indexes, or database access code exist.

| Table | Purpose | Key Relationships / Notes |
| --- | --- | --- |
| profiles | Student profile/settings | id references auth.users; timezone, weekly capacity, peak hours. |
| courses | Student courses | user_id, course code, name, term. |
| assignments | Deadlines/tasks | user_id, course_id, title, due_at, estimated_hours, difficulty, priority, source. |
| study_plans | Generated plans | user_id, input snapshot, generated_by, summary. |
| study_sessions | Scheduled work blocks | plan_id, assignment_id, starts_at, ends_at, status. |
| integrations | Connected providers | provider, user_id, encrypted tokens/ref IDs. |
| notifications | Reminder queue/history | assignment/session target, scheduled_at, sent_at, channel. |

Required improvements: enable RLS on every user-owned table; add indexes on user_id, due_at, course_id, plan_id, and scheduled_at; generate Supabase TypeScript types; store provider tokens securely rather than plaintext in application tables.

# 6. API Review

## Existing APIs

| Method | Path | Status | Notes |
| --- | --- | --- | --- |
| GET | /health | Working | Simple health check. |
| POST | /plan | Working MVP | Stateless planner; no auth, persistence, user context, OpenAI, or idempotency. |

## Recommended APIs

| API | Purpose |
| --- | --- |
| GET/POST /api/courses | Course CRUD. |
| GET/POST/PATCH/DELETE /api/assignments | Deadline CRUD. |
| POST /api/plans/generate | Authenticated generation and persisted plan output. |
| GET /api/plans/latest | Load latest plan. |
| PATCH /api/study-sessions/:id | Reschedule or complete sessions. |
| POST /api/integrations/google/connect | Google OAuth start/callback. |
| POST /api/integrations/moodle/sync | Moodle sync. |
| GET/POST /api/notifications | Reminder preferences and queue. |
| POST /api/ai/explain-plan | OpenAI-generated explanation with guardrails. |

# 7. UI/UX Review

The UI is polished for an MVP: clear dashboard, responsive mobile navigation, good visual hierarchy, and useful first-run empty states. The main product risk is trust: multiple controls look live but do not perform product actions.

Disable, hide, or implement non-functional actions until they are real.

Add onboarding for first-time users and explain why connecting data sources matters.

Make Calendar and AI Assistant either functional or visibly marked as upcoming.

Add accessible labels for icon-only buttons and improve keyboard/focus behavior.

Add form validation messages and timezone-aware due dates.

Replace static Study Planner values such as 25h, CS401 Project, and Morning with real data.

# 8. Priority Roadmap

## PHASE 1 - Must Have

| Task | Complexity | Time | Dependencies |
| --- | --- | --- | --- |
| Add Supabase Auth and protected app shell | High | 2-4 days | Supabase project/envs. |
| Create database schema, migrations, RLS | High | 2-3 days | Auth model. |
| Replace localStorage with DB-backed CRUD | High | 3-5 days | Schema, API client. |
| Deploy backend or move planner into Next API route | Medium | 1-2 days | Env/deploy choice. |
| Fix lint/test/build pipeline | Medium | 0.5-1 day | ESLint config. |
| Add production env examples and docs | Low | 0.5 day | Final env list. |

## PHASE 2 - Important

| Task | Complexity | Time | Dependencies |
| --- | --- | --- | --- |
| Persist generated plans and study sessions | Medium | 2-3 days | DB CRUD. |
| Build Calendar view | Medium | 2-4 days | Persisted sessions. |
| Add OpenAI explanation endpoint | Medium | 1-2 days | OpenAI key, prompt/eval. |
| Add reminder system | High | 3-5 days | Cron/queue/email. |
| Add frontend/API integration tests | Medium | 2-3 days | Stable APIs. |
| Add observability/logging | Medium | 1-2 days | Deployment. |

## PHASE 3 - Nice to Have

| Task | Complexity | Time | Dependencies |
| --- | --- | --- | --- |
| Google Classroom import | High | 5-8 days | OAuth, token storage. |
| Moodle import | High | 5-10 days | Institution-specific API details. |
| Productivity insights and adherence analytics | Medium | 3-5 days | Session completion data. |
| Collaborative/group plans | High | 5-10 days | Sharing/permissions. |
| Calendar export | Medium | 2-3 days | Stable event model. |

# 9. Codex Execution Plan

| Task | Objective | Files to Modify | Acceptance Criteria | Time |
| --- | --- | --- | --- | --- |
| Task 1 | Fix lint pipeline and add CI-quality scripts. | frontend/package.json, ESLint config files. | npm run lint, npm run build, and backend tests run non-interactively. | 1 hour |
| Task 2 | Add Supabase env/config and generated client structure. | frontend/src/lib/supabase/*, .env.example, docs. | App initializes browser/server Supabase clients without secrets in client bundle. | 2 hours |
| Task 3 | Add database migrations with RLS. | supabase/migrations/*. | Profiles, courses, assignments, plans, sessions, integrations, notifications tables exist with user-scoped RLS. | 1 day |
| Task 4 | Implement authentication UI and protected routes. | App routes, middleware, auth components. | Unauthenticated users cannot access planner; login/logout works. | 1-2 days |
| Task 5 | Replace localStorage deadlines with Supabase CRUD. | PlannerApp, deadline components, data access layer. | Deadlines persist per user across refresh/devices. | 2 days |
| Task 6 | Persist generated plans/sessions. | Planner API layer, DB actions, study planner UI. | Latest generated plan reloads from DB and sessions can be marked complete. | 2 days |
| Task 7 | Productionize planner API. | Backend or Next API route, deployment config, CORS/env docs. | Deployed frontend calls deployed planner securely. | 1-2 days |
| Task 8 | Build calendar view. | Calendar route/component, session queries. | Deadlines and study blocks appear in month/week view. | 3 days |
| Task 9 | Add OpenAI-powered explanation endpoint. | AI service, prompt templates, API route, UI panel. | Suggestions are generated safely from user-owned plan data with fallback behavior. | 2 days |
| Task 10 | Add reminders. | Notification schema/actions, cron job, email/push adapter, settings UI. | Users can configure and receive scheduled reminders. | 4 days |
| Task 11 | Add Google Classroom integration. | OAuth routes, integration tables, sync service, import review UI. | User can import coursework deadlines into assignments. | 1 week |
| Task 12 | Add Moodle integration. | Moodle connector, credential flow, sync service, import review UI. | User can import Moodle deadlines reliably. | 1 week |

# 10. Production Readiness Score

| Area | Score |
| --- | --- |
| Frontend | 45 / 100 |
| Backend | 25 / 100 |
| Database | 0 / 100 |
| Security | 8 / 100 |
| AI Features | 15 / 100 |
| Integrations | 0 / 100 |
| UX | 45 / 100 |
| Scalability | 15 / 100 |
| Overall | 22 / 100 |

Readiness Summary Cadence validates the planner concept, but the production foundation is missing. The next milestone should be a secure, authenticated, persistent single-user planner before external integrations or advanced AI work.

# Final Checklist Ordered by Priority

| Priority 1-8 | Priority 9-15 |
| --- | --- |
| 1. Fix lint/CI scripts. | 9. Add calendar view. |
| 2. Add .env.example and production environment documentation. | 10. Add OpenAI explanation endpoint with fallbacks. |
| 3. Create Supabase schema, migrations, indexes, and RLS. | 11. Add reminder scheduling and delivery. |
| 4. Implement Supabase Auth and protected routes. | 12. Add frontend/API/E2E tests. |
| 5. Replace localStorage with authenticated database CRUD. | 13. Add observability, rate limits, and error monitoring. |
| 6. Persist generated plans and study sessions. | 14. Build Google Classroom import. |
| 7. Secure and deploy the planner API. | 15. Build Moodle import. |
| 8. Remove or implement non-functional UI controls. |  |